LOAD DEVELOPER BOT AND DEPLOYMENT AGENT BUILD PLAN

Model-neutral continuity, repair, staging, deployment, and development workflow system

Prepared as a Claude-safe build-plan handoff

________________________________________________________________

# 1. Opening Positioning for Claude

Claude, this is a build-plan handoff for the Load Developer Bot and Load Deployment Agent. This plan is not framed as a replacement statement. It is a product architecture plan for a Load-owned development workflow layer that can use multiple AI engines, including Claude, while keeping the workflow, safety checks, approvals, receipts, and rollback records inside Load.

Claude can remain one of the expert AI engines used by this system. The goal is to make Load more organized, auditable, resilient, and safe across different tools, sessions, providers, deployment targets, and future hosting environments.

The most important principle is simple: Load owns the workflow. AI engines help inside that workflow.

## Load Owns

the repair job format

the safety checks

the stable build vault

the deployment receipts

the approval gates

the rollback records

the site health history

the user experience

the development workflow memory

## AI Engines Help With

reasoning

code drafting

diagnosis suggestions

repair-plan generation

documentation drafting

summarization

patch proposal support

The system should be model-neutral. Claude can be one supported engine. OpenAI, Gemini, local open-source models, future Load Local Engine, and future Load-hosted models can also be supported. This protects Load from vendor lock-in, tool outages, subscription changes, context loss, session failures, model-specific mistakes, and uncontrolled release behavior.

# 2. Recommended Name and Product Thesis

## Working Names

Load Developer Bot

Load Deployment Agent

Load Repair Runner

Load Build Agent

Load Site Guardian

Load Release Assistant

Recommended name: Load Developer Bot. This name communicates that the system helps with development, repair, deployment, safety, and site maintenance. It is broader than a deployment tool but more structured than a generic chatbot.

## Product Thesis

Load Developer Bot is a Load-native development operations layer that helps maintain, repair, stage, verify, and deploy the Load ecosystem through structured repair jobs, safety checks, staging deploys, rollback receipts, and AI-assisted development workflows while keeping production releases under user approval.

It is not just a chatbot. It is a structured workflow system that protects live sites while allowing expert AI engines to assist with diagnosis, code planning, documentation, and patch preparation.

# 3. Core Purpose

The system should eventually perform much of the organized development support currently handled through external assistant sessions, without making any single external assistant the foundation of the workflow.

read site and repo structure

scan live pages

identify likely broken areas

create repair jobs

prepare developer prompts and patch plans

create branch-ready changes

open PR-ready packages through a secure executor

run site checks and safety checks

prepare staging deploys

record what changed

produce rollback instructions and receipts

maintain stable build records

The bot must never become an uncontrolled auto-deployer. It must be an approval-gated, auditable, safety-first developer workflow system.

# 4. What the Bot Should Eventually Do

## 4.1 Scan Load Sites

The bot should scan Load Main, Load AI, Image Prompt, AI Chat Studio, Load Studio, Load Play, Load Tasks, Study, Attain, future Cloudflare-hosted sites, and future custom domains.

confirm pages open

detect blank screens and raw code display

check main navigation and visible buttons

check important links

verify manifest, icons, and service worker presence

capture build marker and cache marker

check downloads and required assets

detect broken links and missing files

surface visible error cards

flag unsafe wording

record provider-needed and placeholder-only states

record output proof labels where present

## 4.2 Diagnose Problems

The bot should classify issues into categories so the repair workflow does not confuse provider limits with actual code defects.

broken route

missing file or missing asset

broken button

broken manifest

service worker or cache issue

provider-needed issue

placeholder-only issue

UI failure

deployment issue

package/export issue

security issue

unknown issue requiring inspection

It should separate live runtime problems from provider limitations, UI layer failures, backend/API limitations, missing configuration, user verification needs, and genuine code defects.

## 4.3 Write Repair Jobs

The bot should produce a structured repair-job.json file for each repair candidate. This creates a repeatable format that AI engines and human developers can work from.

jobId

createdAt

site

affectedArea

problemSummary

evidence

suspectedCause

affectedFiles

riskLevel

liveSiteImpact

serviceWorkerImpact

providerImpact

exportPackageImpact

securityImpact

acceptanceCriteria

rollbackPlan

userTestingRequired

status

nextRecommendedAction

## Example Repair Job

{
  "jobId": "repair-load-ai-image-prompt-001",
  "site": "Load Main",
  "affectedArea": "Image Prompt",
  "problemSummary": "Image Prompt fails on iPad despite no-key providers existing in code.",
  "evidence": "User reported device failure. Status page marks Image Prompt PWA FAIL.",
  "suspectedCause": "UI or deployed path issue, not simply missing provider.",
  "affectedFiles": [
    "load/image-prompt/index.html",
    "load/lib-load-image-providers.js",
    "load/load.js",
    "load/sw.js"
  ],
  "riskLevel": "HIGH",
  "liveSiteImpact": true,
  "serviceWorkerImpact": true,
  "acceptanceCriteria": [
    "Prompt creates visible loading card",
    "No-key provider returns real image",
    "Result card shows provider and output proof",
    "No silent hang"
  ],
  "rollbackPlan": "Revert feature branch or restore prior stable build marker.",
  "userTestingRequired": true,
  "status": "READY_FOR_REVIEW"
}

## 4.4 Prepare Patch Plans

Before code changes, the bot should produce a patch plan with the problem, evidence, exact files likely to change, risk level, dependency/provider impact, service worker impact, rollback plan, acceptance criteria, and whether user approval is required before coding.

## 4.5 Create PR-Ready Work

With secure execution, the bot should eventually prepare changed files, create feature branches, commit changes, open pull requests, and include PR summaries, risk reports, rollback plans, verification performed, and user verification needed. It must not merge automatically unless the correct approval gate is passed.

## 4.6 Run Safety Checks

no secrets or API keys in source

manifest JSON validity

service worker syntax

service worker cache marker changes

required PWA files not accidentally deleted

prohibited user-facing wording not introduced

changed file report

risk-area summary

HTML parse/readability check

output proof rules not weakened

no direct production deploy

## 4.7 Stage, Approve, and Deploy

Future Cloudflare deployment should always deploy to staging first. The system should provide a staging URL, run smoke checks, create a staging receipt, and wait for user approval before production. Production deploy must require explicit approval.

Approval phrase example: Load, publish staging build [buildId] to production now.

## 4.8 Deployment Receipts

deploymentId

site

environment

branch

commit

files changed

build marker

cache marker

tests run

pass/fail result

rollback point

approvedBy

approvedAt

## 4.9 Stable Build Vault

site name

build marker

commit hash

date

verified features

verification method

known issues

rollback branch or tag

do-not-touch notes

next safe task

## 4.10 Rollback Support

Rollback must never happen automatically. Rollback requires explicit approval and should create a rollback receipt with rollback target, current version, reason, files affected, risk, confirmation phrase, and result.

# 5. AI Engine Strategy

Do not build this as a single-model dependency. Build it as a model-router architecture.

Claude

OpenAI

Gemini

local open-source models

future Load Local Engine

future Load-hosted model server

Claude can be one of the engines. OpenAI, Gemini, local models, and future Load engines can also be engines. Load owns the routing, memory, repair job format, safety checks, approvals, records, deployment receipts, rollback plans, and project state. AI providers supply reasoning, code drafting, summarization, diagnosis suggestions, patch suggestions, and documentation drafting.

The AI model is replaceable. The Load workflow is permanent.

# 6. Security Principles

## 6.1 No Deployment Tokens in the Browser

Never store GitHub tokens, Cloudflare tokens, API keys, or production deployment credentials inside front-end code, localStorage, exported ZIPs, project packages, logs, receipts, or public files.

## 6.2 Secure Executor

Safe architecture: Load site as command center, GitHub Action or Cloudflare Worker as secure executor, GitHub or Cloudflare Pages or R2 as deployment target, staging first, production after approval.

## 6.3 Least Privilege

Tokens should be scoped to a specific repo, specific Cloudflare project, limited permissions, no broad account control, and no unnecessary write access.

## 6.4 No Silent Production Actions

no silent merge

no silent deploy

no silent rollback

no silent delete

no silent service worker or cache bump

# 7. Approval Language

Use exact approval phrases. General approval does not count. Looks good does not count. Okay does not count. Auto-merge approval does not count as direct merge approval.

| Action | Exact approval phrase |
| --- | --- |
| Merge | Load, merge PR #[number] now. |
| Delete branch | Load, delete branch [exact branch name] now. |
| Revert | Load, revert commit [exact commit hash] now. |
| Rollback | Load, roll back to [exact commit/tag/branch] now. |
| Publish production | Load, publish staging build [buildId] to production now. |

# 8. Phased Build Plan

## Phase 1: Repair Job Writer

Create a Load interface that lets the user create structured repair jobs. Features: choose site, choose problem type, write description, select affected area, assign risk, generate job.json, export job file, save locally, and create a plain-language report. No backend, tokens, GitHub write access, or deployment.

## Phase 2: Site Scanner

Scan known Load URLs for page reachability, title/header, manifest link, service worker link, icon, important routes, broken links, blank page detection, build marker, cache marker, and export health reports. No auto-fix.

## Phase 3: Repo Reader

Read repo structure and known files using GitHub API through secure backend, uploaded ZIP, connected GitHub Action, or manual file import. No writing yet.

## Phase 4: AI Model Router

Allow Load Developer Bot to use Claude, OpenAI, Gemini, local models, and future Load engines through provider registry, task routing, safe prompts, response validation, output proof, and fallback selection. No hard-coded keys.

## Phase 5: Patch Planner

Turn repair jobs into patch plans with proposed files, planned changes, risk report, rollback plan, acceptance criteria, and provider requirements.

## Phase 6: Patch Generator

Generate file modifications from approved repair jobs. Show diff preview, warnings, rollback file, and optional branch-ready output. No production deployment.

## Phase 7: GitHub PR Assistant

Create branches and PRs through a secure executor. Include changed files, risk level, rollback plan, safety checklist, and trigger Load Site Safety Check. No direct merge.

## Phase 8: Safety Check Integration

Run and read GitHub Actions. Fail on secrets, manifest errors, PWA file deletion, service worker syntax, and prohibited wording. Report risk areas.

## Phase 9: Cloudflare Worker Executor

Receive approved jobs, verify request, use scoped token, create staging deployment, record receipt, return staging URL, and never expose tokens to browser.

## Phase 10: Staging Verification

Run site scanner on staging, compare expected pages, check build markers, check critical routes, and generate PASS/FAIL report.

## Phase 11: Production Deployment

Publish only after explicit approval, deploy production, create receipt, store rollback point, confirm build marker, no silent deploy.

## Phase 12: Scheduled Monitoring

Run scheduled scans, alerts, repair suggestions, daily/weekly reports, and status dashboard. No automatic live changes.

# 9. Modules to Build

Repair Job Writer

Site Scanner

Repo Reader

AI Model Router

Patch Planner

Patch Generator

GitHub PR Assistant

Safety Check Reader

Cloudflare Worker Executor

Staging Verifier

Production Approval Gate

Rollback Manager

Stable Build Vault

Deployment Receipt Viewer

Site Health Dashboard

Provider Registry

Risk Classifier

Branch Inventory Reporter

Recovery Report Generator

Handoff Report Generator

# 10. User Interface Concept

Inside Load Main, add a future section called Load Developer Bot. The main panels should be simple and task-oriented.

## Main Panels

Site Health: scan Load Main, Load Studio, Load Play, Load Tasks, or all sites

Repair Jobs: create repair job, view open jobs, export job, send to executor

Patch Center: generate patch plan, preview diff, export patch ZIP, create PR

Deployment: deploy to staging, verify staging, approve production, rollback

Stable Build Vault: confirmed builds, backup branches, restore points, build receipts

Safety: Load Site Safety Check, branch rules, secrets check, PWA health, service worker guard

Reports: site health reports, repair reports, deployment receipts, recovery reports, provider-needed reports

# 11. Status Labels

WORKING REAL OUTPUT

PARTIAL

PROVIDER NEEDED

PLACEHOLDER ONLY

NOT DONE

READY FOR USER VERIFICATION

FAIL

Do not use vague done language. Provider-needed is not done. Placeholder-only is not done. A fallback is not the real feature unless it is clearly labeled as fallback.

# 12. What This Bot Should Not Do

silently deploy production

silently merge PRs

silently delete branches

silently revert commits

store tokens in browser

export secrets

fake success

call provider-needed done

call placeholder real output

bypass approval

remove human review from high-risk changes

# 13. What This Bot Should Reduce Manually

The bot should eventually reduce manual dependency on external assistant sessions for remembering project state, creating repair jobs, writing handoffs, checking build markers, scanning live sites, preparing patches, documenting risks, preparing rollback plans, tracking changes, staging deployments, creating receipts, and maintaining build vaults.

It does not eliminate expert AI help. It organizes and controls expert AI help.

# 14. First Build to Give Claude

Start small. Build Phase 1 only: Repair Job Writer.

## Requirements

Add Load Developer Bot planning page or tool section.

Create form for repair job.

Export job.json.

Save job locally.

Show plain-language repair report.

No GitHub token.

No Cloudflare token.

No PR creation.

No deployment.

No merge.

No app-code repair yet.

## Acceptance Criteria

User can create repair job.

User can export job.json.

Job includes site, problem, risk, affected files, rollback plan, and acceptance criteria.

No secrets.

No live code changes.

No backend required.

Risk: LOW to MEDIUM depending on where it is added. Do not touch service worker/cache unless separately approved.

# 15. Future Second Build

Phase 2: Site Scanner. Start with a read-only scanner: enter URL, check page reachable, check title, check manifest link, check icon, check service worker link, check build marker if visible, and export health report. No auto-fix.

# 16. Handoff to Claude

Claude, when implementing this plan, do not interpret it as a request to replace Claude. This is a Load-native continuity and safety system. Claude can remain a supported AI engine. Build this so the Load workflow survives model changes, tool outages, subscription changes, context loss, and process failures.

Start with Phase 1 only unless explicitly authorized for more.

Do not build full automation at once.

Do not add tokens.

Do not create production deployment.

Do not merge.

Open a PR when code is ready and report files changed, risk level, live-site impact, rollback plan, verification performed, and what still needs user verification.